======================== 30/05/2022, Sprint 1 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến
* Nguyễn Trần Minh Quang

Team members absent: None

Status report:

* Trương Samuel
  + Complete tasks:
    - Determine app's idea and its main features
    - Setting up the development environment
  + To-do tasks:
    - Learn basic Javascript (React Native) (Front-end)
  + Issues/Obstacles:
    - None
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Determine app's idea and its main features
  + To-do tasks:
    - Learn Javascript (React Native)
    - Design UI (Profile, Forgot password)
  + Issues/Obstacles:
    - Temp
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Determine app's idea and its main features
  + To-do tasks:
    - Learn Javascript (React Native)
    - Design UI (Choose Login or Sign up page, Login page, Sign up page, choose favorite kind of music page)
  + Issues/Obstacles:
    - None
* Trần Thiện Tiến
  + Complete tasks:
    - Determine app’s idea and its main features
    - Environment Setup
  + To-do tasks:
    - Learn ReactJS (Front-end only)
  + Issues/Obstacles:
    - None
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - Determine app’s idea and its main features
    - Environment Setup
  + To-do tasks:
    - Create database schema
  + Issues/Obstacles:
    - None

======================== 06/06/2022, Sprint 1 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến

Team members absent:

* Nguyễn Trần Minh Quang

Status report:

* Trương Samuel
  + Complete tasks:
    - Learn basic Javascript (React Native) (Front-end)
  + To-do tasks:
    - Learn create API using Golang
    - Practice with Lab Assignment 01
  + Issues/Obstacles:
    - None
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Finish design UI (Profile, Forgot password)
  + To-do tasks:
    - Code UI
    - Learn react native
  + Issues/Obstacles:
    - Temp
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Finish design UI (Choose Login or Sign up page, Login page, Sign up page, choose favorite kind of music page) (sketch)
  + To-do tasks:
    - Change the sketch design into Code.
    - Learn react native
    - Practice with Lab Assignment 01
  + Issues/Obstacles:
    - Not done learning React Native.
* Trần Thiện Tiến
  + Complete tasks:
    - Completed a front-end course (MERN Stack)
  + To-do tasks:
    - A ReactJS Framework (advanced reactJS frontend + backend)
    - Database Query (SQL Database)
    - Project Plan in PA1
  + Issues/Obstacles:
    - None
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - Deploy database
    - Deploy API server
  + To-do tasks:
    - Create register route
    - Create login route
    - Create session info route
  + Issues/Obstacles:
    - None

======================== 16/06/2022, Sprint 2 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến
* Nguyễn Trần Minh Quang

Team members absent: None

Status report:

* Trương Samuel
  + Complete tasks:
    - Learn create API using Golang
    - Practice with Lab Assignment 01
  + To-do tasks:
    - Detailed vision document
    - Use-case model
    - Forgot Password API
    - Favorite songs API
  + Issues/Obstacles:
    - None
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Code UI
    - Learn react native
  + To-do tasks:
    - Use-case model
    - Code UI Favorite Screen
    - Code Forgot password Screen
  + Issues/Obstacles:
    - None
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Code Welcome Page React Native Front End
    - Learn react native
  + To-do tasks:
    - Practice with Lab Assignment 01
    - Code Sign In and Sign Up page
    - Navigation (move from screen to another screen).
  + Issues/Obstacles:
    - Not done Practice with Lab Assignment 01
    - Not done Sign In and Sign Up page
* Trần Thiện Tiến
  + Complete tasks:
    - A ReactJS Framework (advanced reactJS frontend + backend)
    - Database Query (SQL Database)
    - Project Plan in PA1
  + To-do tasks:
    - Revised Project Plan
    - Use-case Specification in PA2
    - Database Query
    - Register API
    - Sign in API
  + Issues/Obstacles:
    - None
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - Create register route
    - Create login route
    - Create session info route
  + To-do tasks:
    - Role assign API
    - Playlist create API
  + Issues/Obstacles:
    - None

======================== 23/06/2022, Sprint 2 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến
* Nguyễn Trần Minh Quang

Team members absent: None

Status report:

* Trương Samuel
  + Complete tasks:
    - Detailed vision document
    - Use-case model
  + To-do tasks:
    - Define software architecture
    - Code music screen (Backend)
  + Issues/Obstacles:
    - Forgot Password API not done
    - Favorite songs API not done
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Use-case model
    - Code Forgot password Screen
  + To-do tasks:
    - Sketch music screen
    - Code music screen (Frontend)
  + Issues/Obstacles:
    - Code Favorite screen not done
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Update Welcome Page React Native Front End.
    - Navigation ( change screen to another screen).
    - Sign in Page
  + To-do tasks:
    - Sign Up page
    - Favorite screen
    - Sketch playlist screen
    - Code playlist screen
  + Issues/Obstacles:
    - Not done Sign Up page
    - Stuck with Navigation.
* Trần Thiện Tiến
  + Complete tasks:
    - Revised Project Plan
    - Use-case Specification in PA2
    - Register API
    - Sign in API
  + To-do tasks:
    - Class diagrams
    - Revise use-case model and specification
    - Add song to playlist API
  + Issues/Obstacles:
    - Not yet integrated API with front-end
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - Role assign API
    - Playlist create API
  + To-do tasks:
    - Upload music API
  + Issues/Obstacles:
    - None

======================== 07/07/2022, Sprint 3 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến
* Nguyễn Trần Minh Quang

Team members absent: None

Status report:

* Trương Samuel
  + Complete tasks:
    - Forgot Password API
    - Favorite songs API
  + To-do tasks:
    - Code music screen (Backend)
    - Software architecture document
  + Issues/Obstacles:
    - None
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Sketch music screen
    - Code music screen (Frontend)
  + To-do tasks:
    - Sketch home screen
  + Issues/Obstacles:
    - None
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Favorite page UI code
    - Sketch Playlist
    - Sign Up screen
  + To-do tasks:
    - Playlist UI code
  + Issues/Obstacles:
    - Implement data by list -> Flatlist
    - Update the previous screen take me lot of time
* Trần Thiện Tiến
  + Complete tasks:
    - Class diagrams
    - Revise use-case model and specification
    - Add song to playlist API
  + To-do tasks:
    - Login API
    - Request HTTP from front end (for login)
    - Register API
    - Request HTTP from front end (for register)
  + Issues/Obstacles:
    - None
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - Upload music API
  + To-do tasks:
    - Review artist uploaded song API
  + Issues/Obstacles:
    - None

======================== 15/07/2022, Sprint 3 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến
* Nguyễn Trần Minh Quang

Team members absent: None

Status report:

* Trương Samuel
  + Complete tasks:
    - Software architecture document
  + To-do tasks:
    - Revise SAD
    - Get song info API
  + Issues/Obstacles:
    - Code music screen (Backend) not done
* Trần Hồng Minh Phúc
  + Complete tasks:
    - None
  + To-do tasks:
    - Sketch home screen
    - Code UI home screen
  + Issues/Obstacles:
    - Health issues
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Learning interact between frontend and backend
    - Install and establish icon vectors in code.
    - Complete favorite page (with counting selection and effects).
  + To-do tasks:
    - Code playlist screen.
    - Sketch setting screen.
    - Code setting screen.
  + Issues/Obstacles:
    - Create an effect that shows the options panel
* Trần Thiện Tiến
  + Complete tasks:
    - Login API
    - Request HTTP from front end (for login)
  + To-do tasks:
    - Complete Register API and HTTP Request
  + Issues/Obstacles:
    - Not done for Register API and HTTP Request
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - None
  + To-do tasks:
    - Complete review artist uploaded form API
    - Get playlist info API
  + Issues/Obstacles:
    - None

======================== 21/07/2022, Sprint 4 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến

Team members absent: Nguyễn Trần Minh Quang

Status report:

* Trương Samuel
  + Complete tasks:
    - Get song info API
  + To-do tasks:
    - HTTP Request for own written API
  + Issues/Obstacles:
    - Code music screen (Backend) not done
    - Revise SAD not done
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Sketch home screen
    - Code UI home screen
  + To-do tasks:
    - Code navigation for home screen and profile screen
  + Issues/Obstacles:
    - None
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Sketch setting screen
    - Code setting screen
    - Code setting for admin screen
  + To-do tasks:
    - Sketch Search screen
    - Code Search screen
    - Sketch personal screen
    - Code personal screen
  + Issues/Obstacles:
    - None
* Trần Thiện Tiến
  + Complete tasks:
    - Done Register, Login API
  + To-do tasks:
    - PA4: Implementation View
    - Change profile API
  + Issues/Obstacles:
    - None
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - None
  + To-do tasks:
    - None
  + Issues/Obstacles:
    - None

======================== 29/07/2022, Sprint 4 ========================

Team members present:

* Trương Samuel
* Trần Hồng Minh Phúc
* Phạm Ngọc Anh Thư
* Trần Thiện Tiến

Team members absent: Nguyễn Trần Minh Quang

Status report:

* Trương Samuel
  + Complete tasks:
    - HTTP Request for own written API
    - Revise SAD
  + To-do tasks:
    - Test plan and test case
  + Issues/Obstacles:
    - Code music screen (Backend) not done
    - HTTP Request for own written API not fully done because other screens are not done yet
* Trần Hồng Minh Phúc
  + Complete tasks:
    - Code navigation for home screen and profile screen
  + To-do tasks:
    - Code navigation for search screen and setting screen
    - Test plan and test case
  + Issues/Obstacles:
    - None
* Phạm Ngọc Anh Thư
  + Complete tasks:
    - Sketch Search screen
    - Code Search screen
  + To-do tasks:
    - Sketch my song screen
    - Code my song screen
  + Issues/Obstacles:
    - None
* Trần Thiện Tiến
  + Complete tasks:
    - PA4: Implementation View
  + To-do tasks:
    - Not done for Change profile API
    - Try to complete Change profile API before 01/08
    - PA6: Powerpoint for presentation
  + Issues/Obstacles:
    - None
* Nguyễn Trần Minh Quang
  + Complete tasks:
    - None
  + To-do tasks:
    - None
  + Issues/Obstacles:
    - None