1. **Time:** 10/06/2022
2. **Team member present**:Samuel, Thiện Tiến, Anh Thư, Minh Phúc
3. **Team member absent**: Minh Quang
4. **What went well?**

* Sketched UI (Welcome, Login, Sign up, Favorite, Register, Forgot Password, Profile screen), help team members visualize the user's operation screen to code
* Members completed the task on time.

1. **What went wrong?**

* There is no final database design template yet.
* Haven't decided which DBMS to use yet.

1. **What problem and what caused the problem?**

* Hard to contact with Minh Quang
* The members have focused on learning about front-end and back-end, so they haven't had time to learn about database structure design.

1. **What can be done differently in the next sprint to improve the project**

* Try to use Firebase or MySQL or MongoDB

1. **What lesson could we learn?**

* Know how to use the website “<https://proto.io/>” to sketch the UI.
* How to create simple UI
* Learn basic Javascript
* Learning to code User Interface by React Native