1. **Time:** 23/06/2022
2. **Team member present**:Samuel, Thiện Tiến, Anh Thư, Minh Phúc, Minh Quang
3. **Team member absent**: None
4. **Assign task**:

| **Task** | **Description** | **Assign** | **Deadline** |
| --- | --- | --- | --- |
| 01 | Define software architecture | Samuel  Minh Phúc | 07/07/2022 |
| 02 | Class diagrams | Thiện Tiến  Anh Thư | 07/07/2022 |
| 03 | Revise use-case model and specification | Thiện Tiến | 07/07/2022 |
| 04 | Sketch music screen | Minh Phúc | 07/07/2022 |
| 05 | Sketch playlist screen | Anh Thư | 07/07/2022 |
| 06 | Code music screen (Frontend) | Minh Phúc | 07/07/2022 |
| 07 | Code music screen (Backend) | Samuel | 07/07/2022 |
| 08 | Code playlist screen | Anh Thư | 07/07/2022 |
| 09 | Complete UI forgot password | Minh Phúc | 07/07/2022 |
| 10 | Upload music API | Minh Quang | 07/07/2022 |
| 11 | Add song to playlist API | Thiện Tiến | 07/07/2022 |