1. **Time:** 23/06/2022
2. **Team member present**:Samuel, Thiện Tiến, Anh Thư, Minh Phúc, Minh Quang
3. **Team member absent**: None
4. **What went well?**

* Code UI Forgot Password, Welcome screen, Profile screen
* Deploy database

1. **What went wrong?**

* None

1. **What problem and what caused the problem?**

* Previous tasks still haven’t done (Favorite Music API, Forgot Password API, Front End of SignIn, SignUp and Favorite Page)
* What caused the problem: Because of the midterm exam week so there is no time to focus on completing the task stricter

1. **What can be done differently in the next sprint to improve the project**

* Try to manage the time to complete the assigned task
* Project manager will monitor the work progress of the team members more closer
* Assign less tasks to suit each member's ability

1. **What lesson could we learn?**

* Moving from screen to another screen.